# Coding Champs Project Document

## Project plan

| Task | Planned start date | Planned end date | Actual start date | Actual end date | By |
| --- | --- | --- | --- | --- | --- |
| General overview of application | 23/04/26 | 24/04/26 | 25/04/26 | 27/04/26 | Feranmi & Emmanuel |
| Database | 24/04/26 | 26/04/26 | 26/04/26 | 30/04/26 |  |
| Base Template, Html & CSS Structure | 28/04/26 | 30/4/26 | 30/04/26 | 4/05/26 | Feranmi & Emmanuel |
| Register, Login & images | 28/04/26 | 30/4/26 | 30/04/26 | 4/05/26 | Feranmi & Emmanuel |
| Landing pages &images | 29/04/26 | 30/04/26 | 4/05/26 | 7/05/26 | Feranmi & Emmanuel |
| Storeowners, Admin & User settings | 30/04/26 | 2/04/26 | 7/05/26 | 10/05/26 | Feranmi & Emmanuel |
| Final integration testing and fixing | 2/04/26 | 7/04/26 | 10/05/26 | 11/05/26 | Feranmi & Emmanuel |

## Test plans

### Date of test run: [11/05/2026]

| Test ID | Feature Tested | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| 1.1 | User Registration | - New username and password | User account created successfully | User redirected to homepage after successful registration | PASS |
| 1.2 | Duplicate Registration | - Existing username | Error message displayed | System displayed duplicate user error message | PASS |
| 1.3 | Login Authentication | - Valid admin credentials | User gains access to dashboard | Login completed successfully and redirected to homepage | PASS |
| 1.4 | Invalid Login | - Incorrect password | Access denied with error message | System displayed invalid credentials message | PASS |
| 2.1 | Browse Products | - Available grocery products | Products displayed correctly | All products displayed with images and prices | PASS |
| 2.2 | Find Stores | - Available store vendors | Stores displayed correctly | Store listings loaded successfully | PASS |
| 2.3 | Contact Form | - Customer enquiry message | Message submitted successfully | Contact form processed correctly | PASS |
| 2.4 | Learn More Page | - Navigation request | Page loads successfully | Application information displayed correctly | PASS |
| 3.1 | Add Store Function | - Store details input | Store added successfully | Store created and saved in database | PASS |
| 3.2 | Add Product Function | - Product details and image | Product uploaded successfully | Product saved and displayed successfully | PASS |
| 3.3 | Edit Product Function | - Updated product details | Product details updated | Changes reflected correctly in database | PASS |
| 3.4 | Navigation Links | - Toolbar navigation | Links redirect correctly | All navigation links functioned properly | PASS |
| 4.1 | Database Connectivity | - SQLite queries | Database operations execute correctly | Data saved and retrieved successfully | PASS |
| 4.2 | Responsive Interface | - Desktop browser testing | Pages display correctly | Application layout remained responsive | PASS |

## Link to Public Git Repository

https://github.com/FeranmiOlusesin/EFSSD-Assessmemnt-Folder/settings

## AI Transparency Declaration Statement

AI has been used to shape the initial and/or final parts of the activity. This includes initial outlining, concept development, prompting thinking, and or improving structure/quality of the final output.